Format

What I Want To See In A Proposal

Section  I

Executive Summary:  This is a one paragraph, brief synopsis describing what is being recommended in the proposal. Writing must be concise and complete. Include headlines of what is being proposed, why it is being proposed, what the major benefits to the organization will be, and why this proposal is a good fit with the organization.

Imagine, if the CEO were to read only one paragraph of your proposal, and this were that paragraph, what would you want him/her to know that would entice them to read further?  That would be the content of this paragraph.

Section II

Objective & Rational:  This is a one paragraph summary of the objectives and rational for the project.  What will this project do for the organization?  Why is it important that the project be undertaken?  How does the project fit with the strategies of High Customer Satisfaction, Low Cost, High Quality, and Best People?  How does the project fit with the values of the organization?

Section  III

Implementation Approach:  This is  a one -  two page outline of what the salient or meaningful project implementation points are.  Include identification of all parties to be involved, prospective time involvement for each step and time intervals between steps, cost estimates for segment, etc.  Be complete in your thinking.  Obvious gaps in implementation will cost credibility points with the reader.

Section  IV

Change Management Considerations:  This is a half page summary of information.  Use the Change Management Action Plan, and answer each of the questions with respect to your proposed project.  This will address the political and support issues essential to the overall success of even the best laid project.

Section V

Cost/Benefit Analysis and Return on Investment Analysis:   The cost/benefit analysis outlines tangible and intangible costs of the project as well as tangible and intangible benefits of the project.  For those who do not know how to make those calculations they are taught in TUL Session V or may be made available through a training session at your organization.  The calculations involve segmented costs of project development, implementation, on going operating costs, etc. as well as opportunity costs, costs of implications to other aspects of the business, and so on.  Show that you have completely thought through all aspects and implications of the proposed project.

The Return on Investment calculation is a transformation of the tangible and intangible cost information into a relationship with the expected income and profit to be generated.  A simple proforma may be created.  The figures used in the ROI calculation are derived from the cost benefit analysis.

(Your CFO may wish to provide a training course on how to prepare a cost/benefit analysis, and ROI calculations for proposed projects.)

The final outline of “What I Want To See In A Proposal” should become a part of the MANSYS Manual at your organization.